# SCRUM MEETING 6: Internal Sprint 2

## Attendees:

Shravan Ramjathan

Shivar Tuplah

Shaymen Kista

Vidur Somaru

## Meeting Times:

Date of Meeting: 10th July 2025

Start of Meeting: 20:00

End of Meeting: 20:30

Duration of Meeting: 30 minutes

## Purpose of Meeting:

To kick off Sprint 2 by confirming new development objectives, identifying which modules require enhancement for testing, bug fixes, and UI completion.

### Meeting Summary:

* Sprint 2 launched with a focus on integration, testing, and UI completion.
* Vidur has not made progress on frontend since Sprint 1.
* Backend and hardware teams are continuing smoothly, with integration and testing scheduled to begin mid-sprint.
* Shravan and Shivar will continue collaborating closely to stabilize data flow between UI and system logic.
* Documentation for Sprint 2 has begun, and visuals for system interactions are being updated.

### Team Progress Summary:

* Vidur - Frontend:  
  ⚠️ No progress yet – still behind on frontend deliverables from Sprint 1.
* Shravan - Backend:  
  ✅ On track – project builds successfully; Gradle and Kotlin Multiplatform setup is functional.
* Shivar - Backend:

✅ On track – supporting backend integration and preparing for API refinement and testing.  
▪ Responsible for endpoint testing and data exchange logic.

* Ahmed - Hardware:  
  ✅ On track – continuing to validate sensor stability and power consistency.  
  ▪ Looking into small optimizations for long-term deployment.
* Shaymen - Documentation:  
  ✅ On track – started Sprint 2 log; planning to update system diagrams and prepare integration reports.