# SCRUM MEETING 13: Internal Sprint 3

## Attendees:

Shravan Ramjathan

Shaymen Kista

Shivar Tuplah

Vidur Somaru

## Meeting Times:

Date of Meeting: 12th August 2025

Start of Meeting: 20:00

End of Meeting: 20:25

Duration of Meeting: 25 minutes

## Purpose of Meeting:

To review progress made since the Sprint 3 kickoff, address ongoing role performance concerns, and ensure key development and testing tasks are on track for completion.

### Meeting Summary:

### Shravan and Shivar are making strong progress on frontend and backend integration, ensuring smooth data flow.

### Hardware remains fully functional under ongoing testing.

### Documentation is current and aligned with development updates.

### Priority for the next phase: finish backend-to-UI data logic, finalize UI polish, and confirm full-stack stability before the sprint closes.

### Team Progress Summary:

* Vidur (Data Logic – UI Transfer):  
  ⚠️ Behind – minimal progress reported; work on backend-to-UI data logic remains incomplete.  
  ▪ Requires follow-up and clearer deliverable deadlines to ensure contribution this sprint.
* Shravan (Backend – App Setup and Database):  
  ✅ On track – continuing UI improvements and refining database functionality.  
  ▪ Addressing minor bugs and optimizing data handling for better app performance.
* Shivar (Backend – Testing and Sensor Logic):
* ✅ On track – backend workflows stable; continuing with targeted testing to validate sensor data accuracy and data flow reliability.  
  ▪ Collaborating with Shravan for smoother UI integration.
* Ahmed (Hardware):  
  ✅ On track – hardware components remain stable and reliable.  
  ▪ Continuing extended tests and verifying hardware’s ability to support all app features.
* Shaymen (Documentation):  
  ✅ On track – maintaining up-to-date Scrum logs and diagrams.  
  ▪ Documenting all changes for Sprint 3 and tracking deliverable status.