# SCRUM MEETING 2: Internal Sprint 1

## Attendees:

Shravan Ramjathan

Shaymen Kista

Shivar Tuplah

Keagan Shaw

## Meeting Times:

Date of Meeting: 2nd July 2025

Start of Meeting: 20:00

End of Meeting: 21:00

Duration of Meeting: 1 hour

## Purpose of Meeting:

To provide updates on remaining setup and development tasks, identify any persisting blockers, and reassign team responsibilities based on member availability to ensure continued momentum for Sprint 1.

### Meeting Summary:

* Shravan and Shivar to collaborate more closely to bridge frontend-backend integration in the meantime.
* No additional blockers reported.
* The Gradle file setup for Kotlin Multiplatform (handled by Shravan) is now complete, marking a key milestone.
* Team agreed to continue short, focused daily check-ins and track shifting responsibilities in the Scrum log.

### Team Progress Summary:

* Dev 1 (Frontend – Vidur):  
  ✅On track – UI development progressing well; sensor data components are being prepared for integration. No issues reported.
* Shravan (Backend – App Setup):  
  ✅ On track – Kotlin Multiplatform Gradle file setup completed successfully.
* Shivar (Backend):  
  ✅ On track – preparing backend endpoints and testing connectivity with frontend. No blockers at this stage.
* Ahmed (Hardware):  
  ✅ On track – Raspberry Pi and Arduino successfully linked; sensor calibration completed, and data transmission verified.
* Shaymen (Documentation):  
  ✅ On track – functional and non-functional requirements compiled and reviewed; working on system diagrams and daily logs.