# SCRUM MEETING 3: Internal Sprint 1

## Attendees:

Shravan Ramjathan

Shaymen Kista

Shivar Tuplah

## Meeting Times:

Date of Meeting: 3rd July 2025

Start of Meeting: 20:00

End of Meeting: 20:30

Duration of Meeting: 30 minutes

## Purpose of Meeting:

To review development progress for Sprint 1, ensure ongoing tasks are aligned with the current team structure, and confirm short-term goals for backend completion, frontend setup, and hardware stability.

### Meeting Summary:

* Vidur was not present for this meeting but remains the designated frontend developer.
* Shravan is continuing to provide frontend support to prevent development delays.
* Backend and hardware progress is strong and aligned with project goals.
* No blockers reported during the meeting.
* Discussion included preparing for upcoming UI/backend integration and aligning the team’s current progress with sprint goals.

### Team Progress Summary:

* (Frontend – Vidur):  
  ⚠️ Unavailable for this meeting – still officially responsible for frontend tasks.  
  ▪ Frontend work is temporarily supported by Shravan to avoid delays in initial screen development.
* (Backend – Shravan):  
  ✅ On track – Kotlin Multiplatform Gradle setup completed.  
  ▪ Assisting with screen structure and UI scaffolding to support frontend progress until Vidur resumes availability.
* (Backend – Shivar):  
  ✅ On track – backend API development is ongoing; preparing endpoints for sensor data and control functions.
* (Hardware – Ahmed):  
  ✅ On track – all hardware modules are functioning correctly; data transmission between Raspberry Pi and Arduino remains reliable.
* (Documentation -Shaymen):  
  ✅ On track – updated Scrum log entries, drafted system diagrams, and continued documentation of progress for sprint reflection.