# SCRUM MEETING 5: Internal Sprint 1

## Attendees:

Shravan Ramjathan

Shivar Tuplah

## Meeting Times:

Date of Meeting: 7th July 2025

Start of Meeting: 20:00

End of Meeting: 20:20

Duration of Meeting: 20 minutes

## Purpose of Meeting:

To wrap up Sprint 1 by reviewing the completion status of all deliverables, resolving any outstanding issues, and preparing documentation and feature handovers for Sprint 2.

### Meeting Summary:

* While most of the team has completed their assigned Sprint 1 responsibilities, Vidur was unable to make further progress on the frontend.
* Integration between backend and hardware is now stable and complete.
* Documentation and planning materials are ready for review and Sprint 2 planning.
* Key focus moving forward: reassessing frontend development capacity, enhancing UI integration, and preparing for extended testing.

### Team Progress Summary:

* Vidur - Frontend:  
  ⚠️ No progress since last meeting – frontend responsibilities remain incomplete.
* Shravan - Backend:  
  ✅ On track – Kotlin Multiplatform Gradle setup completed; contributed to backend support and app structure stability.
* Shivar - Backend:  
  ✅ On track – resolved prior integration issues; backend API endpoints are now functional and fully integrated.
* Ahmed - Hardware:  
  ✅ On track – system remains stable under extended runtime.  
  ▪ Sensor feedback, Arduino-Raspberry Pi communication, and logging are performing reliably.
* Shaymen - Documentation:  
  ✅ On track – all Scrum meetings logged, final Sprint 1 documentation in progress, and system diagrams prepared for review.