# SCRUM MEETING 7: Internal Sprint 2

## Attendees:

Shravan Ramjathan

Shivar Tuplah

Vidur Somaru

## Meeting Times:

Date of Meeting: 13th July 2025

Start of Meeting: 20:00

End of Meeting: 20:30

Duration of Meeting: 30 minutes

## Purpose of Meeting:

To finalize the reallocation of frontend responsibilities, confirm current development focus areas, and align all members with their updated roles and testing priorities for Sprint 2.

### Meeting Summary:

* Vidur has expressed interest in contributing to the backend logic that pushes data to the UI.
* Shravan continues to lead frontend efforts and app build infrastructure.
* Shivar has moved into unit testing, helping improve backend code reliability.
* Ahmed confirmed continued hardware stability.
* Documentation is up to date, tracking all changes and reassignments.
* Focus for the remainder of Sprint 2: complete UI integration, continue testing backend logic, and ensure frontend receives reliable data.

### Team Progress Summary:

* Vidur - Frontend:  
  ⚠️ No progress yet – still behind on frontend deliverables from Sprint 1.  
  ▪ Has requested to work on the backend logic that sends data to the frontend UI.
* Shravan - Backend:  
  ✅ On track – actively working on frontend development and maintaining Gradle/Kotlin Multiplatform setup.  
  ▪ Screens and layouts are progressing steadily.
* Shivar - Backend:

✅ On track – backend logic stable; has now begun unit testing core modules.  
▪ Also assisting with ensuring clean data flow to the frontend.

* Ahmed - Hardware:  
  ✅ On track – no issues reported; stable communication between Arduino and Raspberry Pi.  
  ▪ Continuing long-term testing and power stability validation.
* Shaymen - Documentation:  
  ✅ On track – Scrum logs, task reassignments, and updated diagrams are being maintained accurately.